|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| s.no | Topic | Estimated Time | Completed Time | Remarks |
| 1 | Read class data | 5 mins | 7 mins | Listening commands |
| 2 | Create classes | 20 mins | 22 mins | Wrong spellings |
| 3 | **Process (core function)** | - | - | - |
| 4 | Main menu | 10 mins+2 mins | 8 mins+2 mins |  |
| 5 | registration | 5 mins+2 mins | 4 min+1 min |  |
| 6 | login | 5 mins+1 min | 2 min+1 min |  |
| 7 | Adding Default data | 25 mins+5 mins | 30mins+5 mins |  |
| 8 | File handling | 25 mins+2 mins | 37 mins+1 mins | Checking for order takes time  And typing speed is slow with spelling mistake at some places |
| 9 | Sub menu | 10 mins+2 mins | 7 min+1 min |  |
| 10 | Ticket booking | 30 mins+5mins | 58 min+6 mins  +13 mins | Missed logic at one point in coding and try to present the data's clearly  Reworking on some errors |
| 11 | Cancel booking | 10 mins+2 mins | 12 mins+ 2mins | Confused at if else printing and stuck in it for a while |
| 12 | Booking history | 10 mins+2 mins | 6 mins +2 mins |  |
| 13 | Wallet recharge | 5 mins+1 min | 3 mins+1 min |  |
| 14 | Custom list | 20 mins+5 mins | 8 mins 1 min | Forgot mention Type in List Class |
| 15 | events | 5 mins+10 mins | 6 mins+2 mins |  |
| 16 | Adding comments  And Xml comments | 10 mins | 38 mins | Poor typing speed and facing spelling errors |
|  | **TOTAL TIME** | 3 Hours 45 Mins | 4 Hours 56 mins |  |

# Planning Table: